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      DATE:      July 9, 2010
          TO:
File: Benton County Landfill 06-SDP-02-81P

DNR Solid Waste, Des Moines
     FROM:
Brian Jergenson
SUBJECT:
Site Visit, Benton County Sanitary Landfill
Matt Phoenix and I visited the Benton County Landfill to observe progress on the construction of cell E/F.  While onsite we visited with Myron Parizek, Benton County Engineer.  We noted the installation of the liner was almost complete.  The installation crew appeared to be in the final stage of securing the protective fabric cover over the liner on the base of the cell.  The northern slope of the cell had yet to be covered with liner material, and Myron stated that portion of the liner would be installed in a separate construction stage once waste.
Matt and I let Myron know that Field Office #1 staff will return to the site for final approval of the cell construction prior to them being able to deposit waste.  Matt also stated the engineer’s documentation must be reviewed prior to use of the new cell.
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